## Slide 1: Project Title: Wave-Based Computation Using Dynamic Liquid Media and Quantum Simulation
Team Name: Quantum Minds
Mentor: Dr. S. Mohamed Nizar(AP)ECE
Institution: Rajalakshmi Institute Of Technology(RIT)
Team Members:
Akash S
Harish Ganapathy S
Ramya S

## Slide 2: Work Completed (Week 11)
Major Activities
✅ Generated and organized QRNG sensor data
✅ Prepared the dataset for randomness testing
✅ Converted generated values into a binary sequence for NIST testing
✅ Configured NIST Statistical Test Suite (STS) in WSL Ubuntu
✅ Successfully compiled and executed the NIST STS
✅ Tested the generated bitstream using multiple statistical tests
✅ Obtained individual P-values and SUCCESS/FAILURE results

## Slide 4: QRNG Dataset Preparation
Dataset Structure
The generated QRNG dataset contains:
64 sensor readings per record
Sensor readings collected from the wave-based setup
Binary representation generated from the sensor measurements
Data organized in CSV format for further processing
Processing Flow
Sensor Readings
↓
Data Collection
↓
CSV Dataset
↓
Binary Conversion
↓
NIST Input
Purpose
To transform the physical sensor measurements into a binary sequence suitable for statistical randomness testing.

## Slide 6: RNIST STS Configuration
Parameter | Value
Testing framework | NIST STS 2.1.2
Environment | WSL Ubuntu
Input | QRNG-generated bitstream
Bitstreams | 1
Sequence length | 1,000,000 bits
Significance level | α = 0.01
NIST Statistical Test Suite
The NIST SP 800-22 Statistical Test Suite was configured to evaluate the randomness of the generated bitstream.
Configuration:

## Slide 8: NIST Test Execution
Successful NIST Execution
The NIST STS assessment was successfully executed using the generated QRNG bitstream.
Execution Process
QRNG Bitstream
↓
NIST STS Input
↓
Statistical Tests
↓
P-Value Calculation
↓
SUCCESS / FAILURE
↓
NIST Results
Result
The NIST framework successfully processed the input sequence and generated statistical P-values for the selected tests.

## Slide 10: NIST P-Value Results
Test/Template Result | P-value | Status
Template | 0.315084 | SUCCESS
Template | 0.740030 | SUCCESS
Template | 0.975209 | SUCCESS
Template | 0.664232 | SUCCESS
Template | 0.852222 | SUCCESS
Template | 0.015071 | SUCCESS
Template | 0.009413 | FAILURE
Template | 0.028558 | SUCCESS
Template | 0.001066 | FAILURE
Template | 0.142500 | SUCCESS
Observed P-Values
The NIST tests generated P-values for evaluating the randomness of the QRNG sequence.
Examples of obtained results
Significance Level
α = 0.01
P-value ≥ 0.01 → SUCCESS
P-value < 0.01 → FAILURE

## Slide 12: Non-Overlapping Template Analysis
Detailed Observation
The Non-Overlapping Template test evaluates the occurrence of multiple predefined binary patterns within the sequence.
Observed Results
Successful examples:
0.315084 → SUCCESS
0.740030 → SUCCESS
0.975209 → SUCCESS
0.852222 → SUCCESS
0.638847 → SUCCESS
0.905744 → SUCCESS
Individual failures:
0.009413 → FAILURE
0.001066 → FAILURE
Interpretation
The presence of a small number of P-values below α = 0.01 does not by itself establish that the complete QRNG system has failed NIST evaluation. The overall NIST assessment should also consider the test-level summary and statistical criteria.

## Slide 14: Current NIST Testing Status
Key Finding
The NIST STS successfully evaluated the generated QRNG bitstream and produced statistical results.
A small number of individual template results were below the α = 0.01 threshold and require consideration in the overall assessment.
Activity | Status
QRNG dataset generation | ✅ Completed
Binary sequence preparation | ✅ Completed
NIST STS setup | ✅ Completed
NIST compilation | ✅ Completed
NIST execution | ✅ Completed
P-value generation | ✅ Completed
Individual result analysis | ✅ Completed
Overall NIST interpretation | 🔄 Under analysis

## Slide 15: Problems / Observations
1. Binary Data Validation
The initial dataset required verification to ensure that the binary sequence was represented correctly.
2. Individual Low P-values
Two Non-Overlapping Template results were below the significance level:
0.009413
0.001066
3. Overall Interpretation
Individual failures should not be interpreted independently as a complete QRNG failure.
The NIST summary and overall statistical criteria need to be considered.

## Slide 17: Work Planned for Next Week
Next Steps
QRNG Data
Verify the complete binary sequence.
Ensure correct bitstream formatting.
Validate the input before further NIST testing.
NIST Analysis
Analyze the complete NIST summary results.
Evaluate P-value distributions.
Check test-level pass proportions.
Identify tests requiring further investigation.
Document the final randomness assessment.
System Development
Continue integration of sensor data processing.
Improve the QRNG data-generation pipeline.
Continue hardware–software integration.

## Slide 18: Weekly Outcome
This Week's Achievement
Completed
🟢 QRNG dataset preparation 🟢 Binary sequence preparation 🟢 NIST STS setup 🟢 NIST STS compilation 🟢 NIST test execution 🟢 P-value generation 🟢 Initial statistical analysis