## Slide 1: Project Title: Wave-Based Computation Using Dynamic Liquid Media and Quantum Simulation
Team Name: Quantum Minds
Mentor: Dr. S. Mohamed Nizar(AP)ECE
Institution: Rajalakshmi Institute Of Technology(RIT)
Team Members:
Akash S
Harish Ganapathy S
Ramya S

## Slide 2: Weekly Progress Report (Week 5)
Progress Achieved This Week
Purchased the VL53L0X Time-of-Flight (ToF) sensor for initial software development and interface testing.
Purchased the MAX98357A I²S Digital Audio Amplifier for vibration output.
Verified the specifications and compatibility of the purchased modules with Raspberry Pi.
Planned the hardware integration sequence.
Continued software workflow development.

## Slide 3: Hardware Procurement Status
Raspberry Pi 5 - To be Procured
VL53L0X ToF Sensor - Purchased
MAX98357A Amplifier - Purchased
VL53L5CX LiDAR - To be Procured
Vibration Resonance Speaker - To be Procured

## Slide 4: Work Done by Harish
Hardware Progress Identified compatible hardware modules.
Purchased the initial sensing and amplifier modules.
Verified compatibility between components.
Planned the circuit connections.
Prepared for prototype assembly after the remaining components arrive.

## Slide 5: Work Done by Ramya
Hardware Interface Study
Studied Raspberry Pi GPIO connections.
Verified I²C communication for the ToF sensor.
Studied I²S communication for the amplifier.
Prepared hardware connection documentation.
Planned hardware integration testing.

## Slide 6: Work Done by Akash
Software Development.
Studied Raspberry Pi OS and Python environment.
Designed the software workflow.
Prepared Python logic for reading sensor data.
Planned preprocessing of distance measurements.
Studied migration from VL53L0X (single distance value) to VL53L5CX (8×8 matrix).
Continued Qiskit integration planning.

## Slide 7: Current Project Status
Literature Survey Completed
Software Workflow Completed
Hardware Selection Completed
Initial Hardware Purchased
Remaining Components to be Procured
Prototype Assembly Pending

## Slide 8: Next Week Plan
Purchase Raspberry Pi 5.
Purchase VL53L5CX LiDAR sensor.
Purchase the vibration resonance speaker.
Interface the VL53L0X with Raspberry Pi for software testing.
Continue Python development.
Begin hardware integration.